Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS89357 |
| Project Name | Explore with ai: custom itineraries for your next journey |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Sai Krishna Bande, Gnaneswara Rao Tarra |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Syed Shehanaz |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Pentapati Karthikeya |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Sai Krishna Bande |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email and password. | 1 | High | Gnaneswara Rao Tarra |
| Sprint-1 | Login | USN-6 | As a user, I can log out of the application securely. | 1 | High | Syed Shehanaz |
| Sprint-2 | Dashboard | USN-7 | As a user, I can view my dashboard after logging into the Explore with AI application. | 3 | High | Pentapati Karthikeya |
| Sprint-2 | Dashboard | USN-8 | As a user, I can view my saved and generated travel itineraries on the dashboard. | 3 | High | Sai Krishna Bande, Syed Shehanaz |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 01 Feb 2026 | 03 Feb 2026 | 20 | 03 Feb 2026 |
| Sprint-2 | 20 | 2 Days | 04 Feb 2026 | 05 Feb 2026 | 18 | 05 Feb 2026 |
| Sprint-3 | 20 | 3 Days | 06 Feb 2026 | 08 Feb 2026 | 20 | 08 Feb 2026 |
| Sprint-4 | 20 | 2 Days | 09 Feb 2026 | 10 Feb 2026 | 19 | 10 Feb 2026 |
| Sprint-5 | 20 | 3 Days | 11 Feb 2026 | 13 Feb 2026 | 20 | 13 Feb 2026 |
| Sprint-6 | 20 | 2 Days | 14 Feb 2026 | 15 Feb 2026 | 18 | 15 Feb 2026 |
| Sprint-7 | 20 | 3 Days | 16 Feb 2026 | 18 Feb 2026 | 20 | 18 Feb 2026 |
| Sprint-8 | 20 | 2 Days | 19 Feb 2026 | 20 Feb 2026 | 19 | 20 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.